BUSINESS REQUIREMENTS DOCUMENT

Clinical Data Hub

Next-Generation Electronic Data Capture (EDC) Platform

| Document Type | Business Requirements Document (BRD) |
| --- | --- |
| Domain | Healthcare ¦ Life Sciences & Clinical Research |
| Version | 1.0 — Initial Release |
| Date | March 2026 |
| Status | Draft — Under Review |

Prepared for: Hackathon — Vibe Coding

# 1. Executive Summary

The Clinical Data Hub is a next-generation Electronic Data Capture (EDC) platform designed to digitize and streamline clinical trial data collection, management, and regulatory compliance for mid-size pharmaceutical companies, biotech organizations, and Contract Research Organizations (CROs).

The global clinical trial management market continues to expand, with increasing demand for faster, more accurate, and cost-effective data collection solutions capable of handling complex multi-site studies while ensuring strict regulatory compliance. Current enterprise solutions such as Medidata (Veeva) and Oracle Clinical One are prohibitively expensive for mid-market clients, while open-source tools like REDCap lack critical commercial and compliance capabilities.

This BRD defines the complete business, functional, and non-functional requirements for the Clinical Data Hub platform, structured across four phased delivery cycles to ensure iterative value delivery, de-risked development, and stakeholder alignment.

## 1.1 Problem Statement

| Problem Area | Description |
| --- | --- |
| Fragmented Data | Clinical trial data is collected across multiple sites using paper or disconnected tools, leading to errors, delays, and audit failures. |
| Regulatory Burden | Meeting 21 CFR Part 11, GCP, and CDISC compliance manually is time-consuming and error-prone. |
| High Cost of Entry | Enterprise EDC platforms are priced beyond the reach of mid-size sponsors and smaller CROs. |
| Poor User Experience | Existing platforms have steep learning curves, reducing adoption among clinical staff. |
| No AI/ML Insights | Current tools provide no predictive capabilities for dropout risk, enrollment forecasting, or data anomaly detection. |

## 1.2 Business Objectives

- Deliver a compliant, intuitive EDC platform targeting mid-size biotech companies and CROs

- Achieve product-market fit within 12 months through 2–3 pilot customers

- Establish a scalable SaaS revenue model with per-subject and subscription pricing

- Differentiate from incumbents via AI-powered data quality, modern UX, and competitive pricing

- Build a roadmap to advanced features (AI/ML, wearables, blockchain) that incumbents cannot easily replicate

## 1.3 Scope

In Scope:

- End-to-end EDC functionality from study design to data export

- Regulatory compliance (21 CFR Part 11, GCP, CDISC SDTM/ADaM)

- Multi-site study management with role-based access control

- AI-powered analytics and data quality features (later phases)

- Third-party integrations (MedDRA, WHO Drug, REDCap API)

Out of Scope (Initial Release):

- Multi-language support (planned for Phase 3)

- Blockchain data integrity module

- Wearable/IoT device direct integration

- VR/AR patient onboarding

# 2. Stakeholders & User Personas

## 2.1 Key Stakeholders

| Stakeholder | Role | Primary Interest |
| --- | --- | --- |
| Product Owner | Internal | Feature prioritization and roadmap delivery |
| Clinical Investigator | End User | Fast, reliable patient data entry at site level |
| Data Manager | End User | Data quality, query resolution, export accuracy |
| Study Monitor (CRA) | End User | Remote monitoring, SDV, audit access |
| Sponsor / Biotech | Client | Study oversight, compliance, cost control |
| Regulatory Authority | External | 21 CFR Part 11, ICH E6 GCP compliance |
| IT / System Admin | Internal | Infrastructure, security, integrations |
| CRO Partners | Partner | White-label deployment, migration support |

## 2.2 Primary User Personas

### Persona 1 — Clinical Research Coordinator (CRC)

- Data entry at research sites for enrolled patients

- Needs intuitive eCRF forms with clear validation feedback

- Frequently works across multiple studies simultaneously

- Frustrated by slow, clunky legacy systems and excessive clicks

### Persona 2 — Data Manager

- Central oversight of data completeness and quality across sites

- Manages queries and resolves discrepancies with site staff

- Needs dashboard visibility into enrollment and data completion rates

- Requires clean export outputs in SAS/CDISC formats for submission

### Persona 3 — Sponsor / Biotech Project Manager

- Needs real-time visibility into study progress and milestones

- Cost-sensitive — looking for predictable, scalable pricing

- Requires audit-ready compliance documentation at any point

- Values fast study setup and go-live with minimal IT burden

# 3. Phased Delivery Plan

The platform is structured across four phases, progressing from core compliance-grade EDC functionality to advanced AI-powered capabilities. Each phase builds upon the previous, enabling pilot deployments and commercial validation at each milestone.

| PHASE 1 | MVP — Core EDC Platform Duration: Months 1–6 |
| --- | --- |

Goal: Deliver a fully functional, regulatory-compliant EDC system capable of supporting simple Phase II studies. Target 2–3 pilot customers for validation.

### Phase 1 — Functional Requirements

| # | Feature | Description | Priority | Complexity |
| --- | --- | --- | --- | --- |
| 1 | Study Design Builder | Visual drag-and-drop interface to create CRFs and define study protocols without coding | Must-Have | High |
| 2 | Electronic Case Report Forms (eCRFs) | Dynamic, responsive forms for data entry with real-time validation and conditional logic | Must-Have | Medium |
| 3 | User Role Management | Granular permission system for investigators, coordinators, monitors, and sponsors with full audit trails | Must-Have | Medium |
| 4 | Data Validation Engine | Real-time and batch validation rules with customizable error messages and warnings | Must-Have | High |
| 5 | Query Management System | Automated generation and tracking of data queries with resolution workflows | Must-Have | Medium |
| 6 | Electronic Signatures | 21 CFR Part 11 compliant e-signatures for data lock and approval workflows | Must-Have | Medium |
| 7 | Audit Trail | Comprehensive tamper-proof logging of all user actions, data changes, and system events | Must-Have | Medium |
| 8 | Multi-Site Management | Centralized dashboard to manage multiple research sites with site-specific configurations | Must-Have | Medium |
| 9 | Data Export & Import | Support for SAS, SPSS, CSV, XML, and CDISC SDTM/ADaM formats | Must-Have | Medium |
| 10 | Real-time Dashboard | Live monitoring of enrollment, data completion, and study milestones with customizable widgets | Must-Have | Medium |
| 11 | Email Notifications | Configurable alerts for queries, milestones, missing data, and system events | Important | Low |
| 12 | Data Backup & Recovery | Automated backups with point-in-time recovery and disaster recovery procedures | Must-Have | Medium |

### Phase 1 — Acceptance Criteria

- System successfully captures and stores patient data with <1% validation error rate

- Audit trail logs 100% of user actions with tamper-proof timestamps

- Electronic signature module passes 21 CFR Part 11 compliance checklist

- Data export produces valid CDISC SDTM-compliant files

- Role-based access control prevents unauthorized data access across sites

- System uptime meets 99.5% SLA during pilot period

| PHASE 2 | Operational Enhancements Duration: Months 7–12 |
| --- | --- |

Goal: Add operational capabilities to support more complex studies and improve clinical site productivity. Expand from pilot to early commercial customers.

### Phase 2 — Functional Requirements

| # | Feature | Description | Priority | Complexity |
| --- | --- | --- | --- | --- |
| 1 | Subject Randomization | Built-in randomization engine with stratification, blocking, and blinding capabilities | Must-Have | High |
| 2 | Mobile Data Entry | Responsive web interface and native mobile apps for field data collection | Must-Have | Medium |
| 3 | Document Management | Version-controlled storage for study documents, protocols, and regulatory files | Important | Low |
| 4 | Calendar Integration | Scheduling system for patient visits, assessments, and follow-ups with automated reminders | Important | Medium |
| 5 | Data Coding Dictionary | Integration with MedDRA and WHO Drug dictionaries for adverse events and medications | Important | Medium |
| 6 | Custom Reporting Engine | Drag-and-drop report builder with scheduled generation and distribution | Important | Medium |
| 7 | API Gateway | RESTful APIs for third-party integrations with authentication and rate limiting | Important | Medium |
| 8 | Data Monitoring Committees | Specialized interface for independent data monitoring with blinded/unblinded views | Important | Medium |
| 9 | Offline Capability | Local data storage and sync when internet connectivity is unavailable | Important | High |
| 10 | Digital Consent Platform | Interactive multimedia consent process with comprehension testing and e-signatures | Important | Medium |
| 11 | Automated SDV | AI-powered comparison of EDC data against source documents with confidence scoring | Important | High |

### Phase 2 — Acceptance Criteria

- Randomization engine supports at minimum 4 stratification variables with full blinding

- Mobile app functions on iOS and Android with offline sync resolving within 60 seconds of reconnect

- MedDRA coding achieves >90% auto-match rate on adverse event narratives

- API Gateway supports OAuth 2.0 authentication and enforces 1,000 req/min rate limit

- Digital consent e-signature is legally binding and compliant with FDA 21 CFR Part 11

| PHASE 3 | AI-Powered Intelligence Layer Duration: Months 13–18 |
| --- | --- |

Goal: Introduce machine learning and AI capabilities to differentiate from incumbent platforms and command premium pricing. Target enterprise biotech accounts.

### Phase 3 — Functional Requirements

| # | Feature | Description | Priority | Complexity |
| --- | --- | --- | --- | --- |
| 1 | AI-Powered Data Quality | ML algorithms to detect anomalous data patterns, predict missing data, and suggest corrections | Innovative | High |
| 2 | Natural Language Processing | Convert free-text adverse event narratives into structured, coded data automatically | Innovative | High |
| 3 | Predictive Analytics | ML models to predict patient dropout, enrollment rates, and study timeline risks | Innovative | High |
| 4 | Real-time Statistical Analysis | Integrated statistical computing engine for interim analysis and adaptive trial designs | Important | High |
| 5 | Automated Regulatory Reporting | AI-generated safety reports (ICSRs, DSURs) with regulatory submission workflows | Important | High |
| 6 | Multi-language Support | Internationalization framework supporting multiple languages for global studies | Important | Medium |
| 7 | AI Chatbot (Patient Support) | 24/7 patient support and data collection through conversational AI interfaces | Innovative | High |

### Phase 3 — Acceptance Criteria

- AI data quality module flags >85% of data anomalies with <10% false positive rate

- NLP adverse event coding achieves >88% accuracy vs manual coding benchmark

- Dropout prediction model achieves AUC-ROC >0.78 on validation dataset

- Regulatory report generation reduces manual ICSR drafting time by >60%

- Multi-language support covers English, Spanish, French, German, and Mandarin at minimum

| PHASE 4 | Ecosystem & Frontier Features Duration: Months 19–24 |
| --- | --- |

Goal: Build a platform ecosystem with advanced integrations, blockchain integrity, and emerging modalities to establish long-term competitive moats and enterprise stickiness.

### Phase 4 — Functional Requirements

| # | Feature | Description | Priority | Complexity |
| --- | --- | --- | --- | --- |
| 1 | Wearable Device Integration | Direct integration with IoT/wearable devices for continuous patient monitoring | Innovative | High |
| 2 | Blockchain Data Integrity | Immutable ledger for critical data changes ensuring ultimate tamper-proof audit trails | Innovative | High |
| 3 | Federated Learning | Multi-site ML model training without centralized data sharing for privacy compliance | Innovative | High |
| 4 | Digital Biomarker Platform | Collection and analysis of smartphone sensor data as clinical endpoints | Innovative | High |
| 5 | Integration Marketplace | Curated library of third-party integrations with revenue-sharing for ISV partners | Important | Medium |
| 6 | White-label Licensing | Multi-tenant white-label deployment for CRO partners with custom branding | Important | Medium |
| 7 | Automated Patient Matching | AI-powered identification of eligible participants from integrated EHR systems | Innovative | High |
| 8 | Digital Twin Simulation | AI simulation of patient cohorts for protocol optimization prior to study initiation | Innovative | High |

# 4. Non-Functional Requirements

| Category | Requirement | Target / Standard |
| --- | --- | --- |
| Performance | Page load time for eCRF data entry | <2 seconds at P95 under normal load |
| Availability | Platform uptime SLA | 99.9% uptime (excluding planned maintenance) |
| Security | Data encryption | AES-256 at rest; TLS 1.3 in transit |
| Compliance | Electronic signature standard | 21 CFR Part 11 fully compliant |
| Compliance | Data standards | CDISC SDTM and ADaM compliant exports |
| Scalability | Concurrent users per study | Support up to 500 concurrent users per study |
| Data Integrity | Audit trail completeness | 100% of user actions logged, tamper-proof |
| Disaster Recovery | Recovery Point Objective (RPO) | RPO < 1 hour; RTO < 4 hours |
| Usability | Study setup time (new study) | < 4 hours for standard Phase II protocol |
| Browser Support | Minimum supported browsers | Chrome, Firefox, Safari, Edge — latest 2 versions |

# 5. Recommended Technology Stack

| Layer | Technologies |
| --- | --- |
| Frontend | React.js, TypeScript, Material-UI, Redux Toolkit, React Query, D3.js, WebRTC |
| Backend | Node.js, Python (FastAPI), Java (Spring Boot), GraphQL, Apache Kafka, Redis, Elasticsearch |
| Database | PostgreSQL, MongoDB, TimescaleDB, Amazon Aurora, Neo4j |
| Infrastructure | AWS / Azure / GCP, Docker, Kubernetes, Terraform, CloudFormation, NGINX, CloudFlare |
| Third-Party APIs | Twilio, SendGrid, Stripe, Auth0, AWS Cognito, MedDRA API, FDA Orange Book API, REDCap API |

# 6. Core Data Model Overview

The following key entities form the core data architecture of the Clinical Data Hub platform:

| Entity | Description |
| --- | --- |
| Studies | Top-level container for a clinical trial protocol with configuration and metadata |
| Sites | Individual research sites participating in a multi-site study |
| Subjects | Enrolled patients / trial participants with consent and randomization records |
| Users | All platform users with roles, permissions, and site associations |
| CRFs / Form_Fields | Case Report Form templates and their constituent field definitions |
| Data_Points | Actual captured data values associated with subjects, visits, and forms |
| Queries | Data discrepancy flags with resolution workflow and timestamp tracking |
| Audit_Logs | Immutable record of every create/update/delete action on the platform |
| Adverse_Events | Adverse event records with MedDRA coding and causality assessment |
| Randomization_Lists | Pre-generated randomization sequences with blinding configuration |
| Signatures | Electronic signature records with 21 CFR Part 11 compliance metadata |
| Documents | Version-controlled study document repository with access control |

# 7. Monetization Strategy

## 7.1 Revenue Model

| Revenue Stream | Model | Target Segment |
| --- | --- | --- |
| Per-Subject Pricing | $50–$500 per subject depending on study complexity | Pilot customers, small biotechs |
| Subscription Tiers | Monthly/annual plans based on concurrent studies and users | Mid-market sponsors and CROs |
| Enterprise Licensing | Annual contracts with dedicated infrastructure | Large pharmaceutical companies |
| Professional Services | Study setup, migration, and training services | All segments |
| AI Add-On Modules | Premium pricing for AI data quality, predictive analytics | Mid and enterprise segments |
| White-Label Licensing | Platform licensing to CROs with custom branding | CRO partners (Phase 4) |
| Integration Marketplace | Revenue sharing with ISV integration partners | Phase 4 ecosystem |

# 8. Key Performance Indicators (KPIs)

## 8.1 Business Metrics

- Monthly Recurring Revenue (MRR) — tracked monthly from Phase 1 pilot launch

- Customer Acquisition Cost (CAC) vs Customer Lifetime Value (LTV) ratio — target LTV:CAC > 3:1

- Churn rate by customer segment — target <5% annual churn for commercial accounts

- Number of active studies on platform — Phase 1 target: 5 active studies by month 6

## 8.2 Product & Operational Metrics

- Study go-live time — target <4 hours for standard Phase II protocol setup

- Data entry completion rate — target >95% form completion within protocol windows

- Query resolution time — target <48 hours median resolution from query generation

- System uptime — 99.9% SLA enforced from Phase 1 general availability

- Feature adoption rate — % of customers using each Phase feature set

- Regulatory audit pass rate — 100% target for all customer compliance audits

# 9. Go-to-Market Strategy

## 9.1 Target Segments

- Primary: Mid-size biotech companies conducting Phase I–III studies with 1–10 concurrent trials

- Secondary: Small and mid-size CROs seeking a modern platform for client studies

- Tertiary: Academic medical centers transitioning from REDCap to commercial EDC

## 9.2 Positioning

Clinical Data Hub positions as the modern, mid-market EDC platform that delivers enterprise-grade compliance at a fraction of the cost, with AI capabilities that legacy vendors cannot match.

## 9.3 Channel Strategy

- Industry conferences: DIA Annual Meeting, SCDM, ACRP for direct customer acquisition

- Regulatory consultant and CRO partnerships for referral pipeline

- Content marketing targeting clinical data managers and study coordinators

- Competitive migration program: free setup and data migration from legacy EDC systems

# 10. Risks & Mitigations

| Risk | Impact | Mitigation |
| --- | --- | --- |
| Regulatory non-compliance in Phase 1 | High — customer audit failure | Engage regulatory consultant from Day 1 for 21 CFR Part 11 review |
| Data breach / security incident | Critical — customer trust loss | Penetration testing pre-launch, SOC 2 Type II certification roadmap |
| Slow customer acquisition | High — revenue delay | Pre-sign 2+ LOIs before Phase 1 completion; offer free pilot tier |
| AI model accuracy below threshold (Phase 3) | Medium — feature credibility | Define fallback manual workflows; set accuracy SLAs contractually |
| Key developer attrition | Medium — delivery delay | Document architecture thoroughly; cross-train team on all modules |
| Competitor price matching | Medium — margin pressure | Differentiate on AI features and UX; contractual long-term pricing |

# 11. Appendix — API Endpoint Reference

The following API endpoint groups are planned for Phase 1 and Phase 2 delivery:

| Endpoint Group | Planned Operations |
| --- | --- |
| /auth | Login, logout, token refresh, 2FA, session management |
| /users | Create, read, update, deactivate users; role assignment |
| /studies | Study CRUD, configuration, status management, cloning |
| /sites | Site registration, configuration, user assignment |
| /subjects | Subject enrollment, consent, visit scheduling, withdrawal |
| /forms | CRF template management, field configuration, versioning |
| /data | Data point submission, retrieval, update with full audit trail |
| /queries | Query generation, assignment, resolution, closure |
| /audit | Audit trail retrieval with filtering by user, time, entity |
| /export | Bulk data export in SAS, CSV, CDISC SDTM/ADaM formats |
| /randomization | Randomization list management, subject allocation, unblinding |
| /reports | Report template management, generation, scheduling, distribution |
| /notifications | Alert configuration, delivery history, subscription management |

This BRD was generated as part of a Vibe Coding Hackathon submission.

All requirements, phases, and specifications are subject to review and stakeholder sign-off.